SNEAKX V2

Full Rebuild Workflow & Development Blueprint

Clean React + Spring Boot + MySQL E-Commerce Architecture

| Document | Details |
| --- | --- |
| Purpose | Recreate the existing SneakX e-commerce project as a cleaner, maintainable V2 |
| Source | sneakx-complete2(1).zip supplied in this conversation |
| Frontend | React 18 + Vite + React Router + Axios + Bootstrap |
| Backend | Spring Boot 3.4 + Java 21 + Spring Security + JPA |
| Database | MySQL 8 |
| Strategy | Rebuild feature-by-feature; use the old project as reference, not as the code foundation |

# 1. Executive Decision

The existing SneakX project is functional and feature-rich, but its frontend pages and backend layers have grown too large to maintain comfortably. The recommended approach is a controlled rebuild called SneakX V2. The existing project remains untouched as a reference for UI, requirements, business rules, data relationships, and working behavior. V2 uses a feature-oriented structure, smaller React components, focused Spring Boot packages, and progressive feature delivery.

Do not repair the old project as the primary development path.

Do not delete the old project; keep it as SneakX-Old/Reference.

Build the core shopping journey first, then add advanced features.

Every milestone must compile/run before the next milestone begins.

No page/component should grow into another 5,000–10,000 line file.

No advanced infrastructure should be introduced before the core flow is stable.

# 2. Current Project Baseline

The supplied archive contains 258 entries. Its own HOW_TO_RUN.md describes the project as a React 18 + Spring Boot 3.4 + MySQL 8 full-stack e-commerce application.

| Area | Current baseline | V2 direction |
| --- | --- | --- |
| Frontend | 44 source files according to project documentation | Feature folders + small reusable components |
| Backend | 126 Java files according to project documentation | Feature-oriented packages |
| Frontend styling | index.css is ~30,499 bytes | Split styles by feature/component |
| Largest frontend pages | Home ~13.6k; Profile ~14.2k; AdminProducts ~13.1k; ProductDetails ~10.7k; Checkout ~9.6k bytes | Page composition only |
| Backend layers | controller + dto + entity + repository + service + security + config | Keep layers where useful, but organize primarily by feature |
| Database | Flyway V1 creates 23 tables | Start with a smaller core schema and add advanced tables later |
| Auth | JWT access + refresh token flow, BCrypt, roles | Implement simple JWT first; add refresh/OTP later |
| Payments | COD + Razorpay demo | COD first; payment gateway after order flow works |

## 2.1 Existing customer pages

| Page | Route |
| --- | --- |
| Home | / |
| Products | /products |
| Product detail | /products/:slug |
| Cart | /cart |
| Checkout | /checkout |
| Orders | /orders |
| Profile | /profile |
| Wishlist | /wishlist |
| Login | /login |
| Register | /register |
| Forgot password | /forgot-password |

## 2.2 Existing admin pages

| Page | Route |
| --- | --- |
| Dashboard | /admin |
| Products | /admin/products |
| Orders | /admin/orders |
| Users | /admin/users |
| Coupons | /admin/coupons |
| Banners | /admin/banners |

# 3. V2 Goals and Non-Goals

## Goals

Clean and understandable codebase for a single developer or small team.

Preserve the important SneakX customer and admin functionality.

Use a predictable folder structure.

Separate UI, API communication, business logic, and persistence responsibilities.

Make each feature independently testable.

Deliver working milestones rather than one giant unfinished build.

Keep the system easy to explain in interviews and easy to demonstrate.

## Non-goals for the first release

Microservices.

Complex event-driven architecture.

Full production payment infrastructure before COD works.

OTP/email/refresh-token complexity before basic authentication works.

Premature Docker/deployment optimization.

Creating DTOs, repositories, services, contexts, hooks, or utilities without a real need.

# 4. Final V2 Repository Structure

SneakX-V2/
├── README.md
├── .gitignore
│
├── frontend/
│   ├── package.json
│   ├── vite.config.js
│   ├── index.html
│   ├── public/
│   │   ├── favicon.ico
│   │   └── images/
│   │       ├── logo/
│   │       ├── banners/
│   │       ├── categories/
│   │       └── products/
│   └── src/
│       ├── assets/
│       │   ├── images/
│       │   └── icons/
│       ├── components/
│       │   ├── common/
│       │   ├── layout/
│       │   ├── home/
│       │   ├── product/
│       │   ├── cart/
│       │   ├── wishlist/
│       │   ├── checkout/
│       │   ├── order/
│       │   ├── auth/
│       │   └── admin/
│       ├── pages/
│       │   ├── Home/
│       │   ├── Products/
│       │   ├── ProductDetails/
│       │   ├── Cart/
│       │   ├── Wishlist/
│       │   ├── Checkout/
│       │   ├── Orders/
│       │   ├── Profile/
│       │   ├── Auth/
│       │   ├── Error/
│       │   └── Admin/
│       ├── api/
│       ├── context/
│       ├── hooks/
│       ├── routes/
│       ├── utils/
│       ├── styles/
│       ├── App.jsx
│       └── main.jsx
│
└── backend/
    ├── pom.xml
    └── src/
        ├── main/
        │   ├── java/com/sneakx/
        │   │   ├── SneakXApplication.java
        │   │   ├── config/
        │   │   ├── security/
        │   │   ├── common/
        │   │   ├── auth/
        │   │   ├── user/
        │   │   ├── category/
        │   │   ├── product/
        │   │   ├── cart/
        │   │   ├── wishlist/
        │   │   ├── address/
        │   │   ├── order/
        │   │   ├── payment/
        │   │   ├── coupon/
        │   │   ├── review/
        │   │   ├── banner/
        │   │   └── admin/
        │   └── resources/
        │       ├── application.yml
        │       └── db/
        │           └── migration/
        └── test/
            └── java/com/sneakx/

# 5. Frontend Architecture Rules

| Layer | Responsibility | Must NOT do |
| --- | --- | --- |
| pages/ | Compose a screen from components and page-level state | Contain thousands of lines of business/UI code |
| components/ | Render reusable UI and feature pieces | Own unrelated application-wide state |
| api/ | HTTP requests and API-specific serialization | Render UI |
| context/ | Small pieces of truly global state | Become a dumping ground for every state value |
| hooks/ | Reusable stateful behavior | Hide unrelated business logic |
| utils/ | Pure helpers/constants/formatters | Call React APIs or render UI |
| styles/ | Global and feature styling | Become one giant global stylesheet |
| routes/ | Route definitions and access control | Contain page business logic |

## 5.1 Component sizing rule

If a component becomes difficult to scan, split it by responsibility. A page should ideally read like a composition of sections:

ProductDetails
├── ProductGallery
├── ProductInfo
│   ├── SizeSelector
│   ├── QuantitySelector
│   └── AddToCartButton
└── ReviewSection

## 5.2 API rule

components/pages → api/*.js → Axios → Spring Boot REST API
Never scatter axios calls throughout many JSX files.

## 5.3 State rule

AuthContext: current authentication/session state.

CartContext: cart count and cart operations that truly need global access.

Local component state: filters, modal visibility, form fields, selected size, pagination UI, etc.

Server data: fetch through feature API modules and hooks; do not duplicate it across contexts unless necessary.

# 6. Backend Architecture Rules

com.sneakx
├── auth/
├── user/
├── product/
├── category/
├── cart/
├── wishlist/
├── address/
├── order/
├── payment/
├── coupon/
├── review/
├── banner/
├── admin/
├── security/
├── config/
└── common/

Organize code by business feature first.

Controllers expose HTTP endpoints and validate input.

Services contain business rules and transactions.

Repositories handle database access.

Entities represent persistence models.

DTOs are created only where API shape should differ from entity shape.

Global exception handling should be small and predictable.

Security code stays isolated from normal business features.

# 7. Database V2 Plan

## 7.1 Core schema — build first

| Table | Purpose |
| --- | --- |
| users | Customer/admin identity |
| roles | USER/ADMIN roles |
| categories | Product grouping |
| products | Product master data |
| product_images | Product images |
| product_variants | Size/stock/price variant data |
| addresses | Customer shipping addresses |
| carts | Active customer cart |
| cart_items | Items in cart |
| wishlists | Customer wishlist entries |
| orders | Placed orders |
| order_items | Immutable purchased item snapshot |
| payments | Payment state for orders |
| coupons | Discount codes |
| banners | Homepage promotional banners |

## 7.2 Advanced tables — add later

reviews

notifications

otp_verifications

refresh_tokens

coupon_usages

order_status_history

newsletter_subscribers

## 7.3 Important relationship model

User
 ├── Address (1:N)
 ├── Cart (1:1)
 │    └── CartItem (1:N)
 ├── Wishlist (1:N)
 ├── Order (1:N)
 │    ├── OrderItem (1:N)
 │    └── Payment (1:1)
 └── Review (1:N)

Category (1:N) Product
Product (1:N) ProductImage
Product (1:N) ProductVariant
Coupon → applied during checkout/order creation

# 8. Development Workflow — The Master Sequence

This is the workflow to follow from the first day of V2 until deployment. Do not skip ahead simply because a later feature looks interesting.

## PHASE 0 — Preserve and freeze the old project

Rename/keep the old project as SneakX-Old or Reference.

Do not modify the old code unless extracting reference information.

Record current routes, screenshots, product data, admin behavior, and important API behavior.

Create the new Git repository/branch for SneakX V2.

## PHASE 1 — Create the V2 foundation

Create SneakX-V2 root.

Create frontend and backend directories.

Initialize React/Vite frontend.

Initialize Spring Boot backend with Java 21.

Create MySQL database/schema for local development.

Verify frontend starts and backend starts before adding features.

## PHASE 2 — Frontend shell

Build Navbar.

Build Footer.

Build MainLayout.

Create route structure.

Create common Button/Input/Modal/Loader/EmptyState components.

Create global CSS variables and typography.

Verify desktop and mobile shell.

## PHASE 3 — Home UI

Recreate the existing SneakX visual language.

Hero section.

Categories.

Featured products.

New arrivals.

Promotional/banner area.

Footer/newsletter area if required.

Use local/mock product data only.

## PHASE 4 — Product UI

Product listing.

Search UI.

Category filtering.

Price filtering.

Sorting.

Pagination.

Product card.

Product detail page.

Image gallery.

Size selector.

Quantity selector.

Add-to-cart button.

Wishlist button.

## PHASE 5 — Backend foundation

Configure Spring Boot.

Configure MySQL.

Create base packages.

Add common exception handling.

Configure CORS for local frontend.

Create initial database migration.

Create seed data only after schema is verified.

## PHASE 6 — Product backend

Category entity/repository/service/controller.

Product entity/repository/service/controller.

ProductImage.

ProductVariant.

Product search/filter/sort endpoint.

Connect React product UI to real API.

Remove mock product data after API is stable.

## PHASE 7 — Authentication

User entity and role.

Register.

Login.

Password hashing.

JWT access token.

Current-user endpoint.

Protected route.

Admin route.

Do not add OTP or refresh tokens yet.

## PHASE 8 — Cart

Create/get cart.

Add item.

Update quantity.

Remove item.

Clear cart.

Calculate subtotal.

Synchronize guest localStorage cart with server after login.

Test invalid product/variant/stock cases.

## PHASE 9 — Wishlist

Add/remove wishlist item.

Get wishlist.

Connect wishlist UI.

Keep behavior simple and deterministic.

## PHASE 10 — Address and checkout

Create/update/delete address.

Select shipping address.

Show order summary.

Coupon validation.

Payment method selection.

Start with COD.

## PHASE 11 — Orders

Create order transactionally.

Create order items from cart.

Store product name/price/variant snapshot.

Create payment record.

Clear cart only after successful order creation.

Customer order list.

Customer order details.

Cancel order when allowed.

Admin order status update.

## PHASE 12 — Admin

Admin layout.

Dashboard summary.

Product CRUD.

Category CRUD.

Order management.

User listing.

Coupon management.

Banner management.

## PHASE 13 — Advanced features

Refresh tokens.

Forgot/reset password.

OTP.

Email service.

Reviews.

Notifications.

Order status history.

Coupon usage tracking.

Newsletter.

Razorpay integration.

## PHASE 14 — Quality and hardening

Validation.

Authorization checks.

Error states.

Loading states.

Empty states.

Responsive design.

API error handling.

Database constraints/indexes.

Security review.

Unit/integration tests.

End-to-end manual test pass.

## PHASE 15 — Deployment

Create production configuration.

Move secrets to environment variables.

Build frontend.

Build backend.

Configure production MySQL.

Configure CORS/domain.

Deploy backend.

Deploy frontend.

Run smoke tests.

Document production setup.

# 9. Detailed Feature Workflow

## Authentication

Register → validate → hash password → save user

Login → verify credentials → issue JWT

Frontend stores session token safely according to chosen strategy

ProtectedRoute blocks unauthenticated customer pages

AdminRoute additionally checks ADMIN role

## Product browsing

Frontend requests products

Backend validates filter/page parameters

Repository queries products

Service maps result to response

Frontend renders ProductGrid

Product detail loads by slug

## Cart

Guest user → local cart

Authenticated user → server cart

Login → merge guest cart into server cart

Validate product variant and stock on every server mutation

Checkout reads authoritative server cart

## Checkout

Select address → validate address

Validate coupon → calculate discount server-side

Choose payment method

Create order transaction

Create order items

Create payment record

Clear cart

Return order confirmation

## Order management

Customer sees only own orders

Admin can see/manage all orders

Status transitions validated server-side

Cancellation rules enforced server-side

## Admin products

Admin opens table → GET products

Create/edit product through focused form

Manage variants/images

Validate input

Save

Refresh table

# 10. API Blueprint

| Feature | Core endpoints (recommended) |
| --- | --- |
| Auth | POST /api/auth/register; POST /api/auth/login; GET /api/auth/me |
| Categories | GET /api/categories; POST/PUT/DELETE /api/admin/categories |
| Products | GET /api/products; GET /api/products/{slug}; POST/PUT/DELETE /api/admin/products |
| Cart | GET /api/cart; POST /api/cart/items; PUT /api/cart/items/{id}; DELETE /api/cart/items/{id}; DELETE /api/cart |
| Wishlist | GET /api/wishlist; POST /api/wishlist/{productId}; DELETE /api/wishlist/{productId} |
| Addresses | GET/POST /api/addresses; PUT/DELETE /api/addresses/{id} |
| Coupons | POST /api/coupons/validate |
| Orders | POST /api/orders; GET /api/orders; GET /api/orders/{id}; POST /api/orders/{id}/cancel |
| Admin orders | GET /api/admin/orders; PATCH /api/admin/orders/{id}/status |
| Payments | POST /api/payments/create when gateway is introduced |

# 11. Authentication Flow

REGISTER
React RegisterForm
      ↓
POST /api/auth/register
      ↓
AuthController
      ↓
AuthService
      ↓
PasswordEncoder
      ↓
UserRepository
      ↓
MySQL

LOGIN
React LoginForm
      ↓
POST /api/auth/login
      ↓
AuthService
      ↓
verify password
      ↓
JwtService
      ↓
AuthResponse
      ↓
React AuthContext

REQUEST
React API call
      ↓
Axios interceptor
      ↓
Authorization: Bearer <token>
      ↓
JwtAuthenticationFilter
      ↓
Spring Security
      ↓
Controller

# 12. Cart and Order Data Flow

Product API
   ↓
Product page
   ↓
Select variant + quantity
   ↓
Add to Cart
   ↓
Cart API
   ↓
Cart + CartItem
   ↓
Checkout
   ↓
Server validates cart/stock/coupon
   ↓
Create Order + OrderItems
   ↓
Create Payment
   ↓
Clear Cart
   ↓
Order Confirmation

# 13. Frontend Page-to-Component Map

| Page | Main components |
| --- | --- |
| Home | HeroSection, CategorySection, FeaturedProducts, NewArrivals, Newsletter |
| Products | ProductFilter, ProductSort, ProductGrid, ProductCard, Pagination |
| Product Details | ProductGallery, ProductInfo, SizeSelector, QuantitySelector, ReviewSection |
| Cart | CartList, CartItem, CartSummary, CartEmpty |
| Wishlist | WishlistGrid, WishlistItem, WishlistEmpty |
| Checkout | AddressSection, AddressCard/Form, OrderSummary, CouponBox, PaymentMethod |
| Orders | OrderList, OrderCard, OrderStatus, OrderDetails |
| Profile | Account, Addresses |
| Login/Register | LoginForm, RegisterForm |
| Admin Products | ProductTable, ProductForm, ProductModal, ProductActions |
| Admin Orders | OrderTable, OrderDetails, OrderStatusUpdate |

# 14. Git Workflow

main
└── development
    ├── feature/frontend-shell
    ├── feature/product-ui
    ├── feature/product-api
    ├── feature/auth
    ├── feature/cart
    ├── feature/wishlist
    ├── feature/checkout
    ├── feature/orders
    └── feature/admin

## Commit naming

| Type | Example |
| --- | --- |
| feat | feat: add product listing UI |
| fix | fix: prevent duplicate cart items |
| refactor | refactor: split product details components |
| style | style: improve product card spacing |
| docs | docs: update local setup guide |
| test | test: add cart service tests |
| chore | chore: update frontend dependencies |

Commit after each logically complete feature, not after every tiny edit. Before pushing, run the relevant build/test command.

# 15. Testing Workflow

## 15.1 Frontend checks

npm run build must pass.

Every route must load directly and through navigation.

Check loading, success, empty, and error states.

Check mobile/tablet/desktop layouts.

Check browser console for warnings/errors.

Verify cart count and authentication state after refresh.

## 15.2 Backend checks

mvn test must pass.

Application starts with a clean local database.

Validation rejects bad input.

Unauthorized users cannot access protected endpoints.

USER cannot access ADMIN endpoints.

Server-side price/discount/order calculations are authoritative.

Transactions do not leave partial orders.

## 15.3 Core manual acceptance test

Register user.

Login.

Browse products.

Filter/search.

Open product.

Select size/variant.

Add to cart.

Update quantity.

Add wishlist.

Create/select address.

Apply valid coupon.

Place COD order.

Verify cart clears.

Open order details.

Login as admin.

Change order status.

Create/edit product.

# 16. Environment and Configuration

## Development

Frontend:
VITE_API_BASE_URL=http://localhost:8080/api

Backend:
DB_URL=jdbc:mysql://localhost:3306/sneakx_db
DB_USERNAME=your_user
DB_PASSWORD=your_password
JWT_SECRET=your_long_random_secret

Never commit real passwords, JWT secrets, email passwords, payment keys, or production credentials.

Keep example environment files with placeholders only.

Use separate development and production configuration.

# 17. Data Seeding Strategy

The current project seeds 50 products across 8 categories, 4 banners, 3 coupons, and an admin user according to HOW_TO_RUN.md. V2 should reproduce the useful seed data only after the core schema and APIs are stable.

Phase 1: create a minimal admin and a few products.

Phase 2: add representative categories, variants, and images.

Phase 3: migrate the full product catalog/reference data.

Avoid hardcoding large seed logic inside application startup when SQL migration or a dedicated seed mechanism is clearer.

# 18. Advanced Features — Implementation Order

| Priority | Feature | Why |
| --- | --- | --- |
| 1 | Refresh tokens | Improves session continuity after basic JWT works |
| 2 | Forgot/reset password | Important account recovery |
| 3 | OTP | Useful if required by the product flow |
| 4 | Email service | Supports OTP/reset/order communications |
| 5 | Reviews | Adds post-purchase engagement |
| 6 | Notifications | Useful once order lifecycle is stable |
| 7 | Order status history | Auditability |
| 8 | Coupon usage tracking | More robust marketing rules |
| 9 | Razorpay | Online payment after COD/order flow is proven |
| 10 | Newsletter | Optional marketing feature |

# 19. Definition of Done

A feature is not complete merely because its button appears. A feature is Done only when all applicable items below are satisfied.

UI is implemented.

API is implemented.

Database behavior is implemented.

Success state works.

Loading state works.

Empty state works.

Error state works.

Validation works on the server.

Authorization is correct.

Responsive layout works.

Build/tests pass.

Code is placed in the correct feature folder.

No unrelated feature was mixed into the implementation.

Git commit clearly describes the change.

# 20. Milestone Checkpoints

| Milestone | Must be working before moving on |
| --- | --- |
| M1 — Frontend shell | Navbar, footer, routing, global styling |
| M2 — Static storefront | Home, products, product details |
| M3 — Product API | MySQL products/categories/variants connected to UI |
| M4 — Authentication | Register/login/protected/admin routes |
| M5 — Cart | Guest + authenticated cart, quantity updates |
| M6 — Wishlist | Add/remove/list |
| M7 — Checkout | Address + coupon + COD |
| M8 — Orders | Create/list/details/cancel/status |
| M9 — Admin | Dashboard/products/orders/users/categories/coupons/banners |
| M10 — Advanced | OTP/email/reviews/notifications/payment gateway |
| M11 — Production | Tests, security, deployment, documentation |

# 21. Recovery Rules When Something Breaks

Do not immediately rewrite multiple files.

Identify the exact milestone and feature that introduced the issue.

Check browser console first for frontend errors.

Check Network tab for API status/payload.

Check Spring Boot logs for backend exceptions.

Check SQL/database state for persistence issues.

Fix the smallest responsible layer.

Retest the feature and its immediate dependencies.

Commit the fix separately.

If the architecture is becoming complicated again, stop and refactor before continuing.

# 22. Recommended Daily Development Loop

1. Pick ONE small task.
2. Identify affected feature folder(s).
3. Implement UI/API/database only for that task.
4. Run the feature.
5. Test success + failure cases.
6. Clean the code.
7. Commit.
8. Move to the next task.

Avoid trying to finish an entire module such as 'checkout' in one sitting. Break it into address → summary → coupon → COD → order creation → confirmation.

# 23. First 10 Development Sessions

| Session | Target |
| --- | --- |
| Session 1 | Create repository, frontend, backend, MySQL, README, .gitignore. |
| Session 2 | Build Navbar, Footer, MainLayout, routing, common components. |
| Session 3 | Recreate Home page with local/mock data. |
| Session 4 | Build Products page, ProductCard, filtering/sorting UI. |
| Session 5 | Build ProductDetails page with gallery, size, quantity, wishlist/add-to-cart UI. |
| Session 6 | Create Spring Boot foundation, MySQL connection, product/category schema. |
| Session 7 | Build category/product/variant API and connect Products page. |
| Session 8 | Connect ProductDetails to backend; clean loading/error states. |
| Session 9 | Implement register/login/JWT/protected routes. |
| Session 10 | Implement cart end-to-end and stop for a full regression test. |

# 24. What We Should Reuse From the Old Project

Visual design and branding.

Product/category/banner assets.

Working API behavior where it is already correct.

Database relationship knowledge.

Business rules such as coupon behavior.

Route names where keeping them helps continuity.

Seed/catalog data.

Reference screenshots and user flows.

## What should NOT be copied blindly

Huge JSX page files.

The 30k-line global stylesheet.

Every DTO just because the old project has one.

Every service/repository just because the old project has one.

All advanced features at the beginning.

Complex startup/initializer logic without a current requirement.

# 25. Final Target Architecture

SNEAKX V2
                             │
              ┌──────────────┴──────────────┐
              │                             │
           CUSTOMER                       ADMIN
              │                             │
       Products / Cart /              Dashboard /
       Wishlist / Checkout /          Products /
       Orders / Profile               Orders / Users
              │                             │
              └──────────────┬──────────────┘
                             │
                         REST API
                             │
                       Spring Boot
                    ┌────────┴────────┐
                    │                 │
                Business           Security
                 Features            JWT
                    │
                  JPA
                    │
                  MySQL

# 26. Final Rules — Keep These Visible During Development

1. Rebuild, don't patch the old project.

2. One feature = one clear folder/package.

3. One component = one responsibility.

4. Pages compose; they should not become business-logic dumps.

5. API calls live in api/ modules.

6. Global state stays minimal.

7. Business rules belong in backend services.

8. Server is authoritative for price, stock, discounts, and orders.

9. Core e-commerce flow comes before advanced features.

10. Test every milestone before continuing.

11. Commit small, meaningful changes.

12. If a file becomes huge, split it immediately.

# 27. Immediate Next Step

Start with M1 only: create SneakX-V2, initialize the React/Vite frontend, initialize the Spring Boot backend, configure local MySQL, create the base folders, and verify both applications start. Do not begin authentication, payments, OTP, or admin logic yet.

After M1, build the storefront UI in the order Home → Products → Product Details. Once the UI is stable, begin the Product API and connect it to the frontend.

# Appendix A — Existing Backend Feature Inventory

| Current area | Observed classes/files |
| --- | --- |
| Controllers | Address, Auth, Banner, Cart, Category, Coupon, Newsletter, Notification, Order, Payment, Product, Review, User, Wishlist + admin controllers |
| Entities | Address, Banner, Cart, CartItem, Category, Coupon, CouponUsage, NewsletterSubscriber, Notification, Order, OrderItem, OrderStatusHistory, OtpVerification, Payment, Product, ProductImage, ProductVariant, RefreshToken, Review, Role, User, Wishlist |
| Repositories | Repositories corresponding to the above persistence features |
| Services | Address, Auth, Banner, Cart, Category, Coupon, Email, Notification, Order, Product, Review, User, Wishlist |
| Security | CustomUserDetailsService, JwtAuthFilter, JwtTokenProvider |
| Migrations | V1__init_schema.sql, V2__seed_data.sql |

# Appendix B — Existing Frontend Inventory

| Area | Observed examples |
| --- | --- |
| Core components | ProductCard, ProtectedRoute, Toast, Pagination, AdminRoute, Footer, SearchBar, Loader, Navbar |
| Layouts | MainLayout, AdminLayout |
| Pages | Home, Products, ProductDetails, Cart, Checkout, Orders, Profile, Wishlist, Login, Register, ForgotPassword, NotFound |
| Admin pages | AdminDashboard, AdminProducts, AdminOrders, AdminUsers, AdminCoupons, AdminBanners |
| API modules | axiosClient, authApi, userApi, orderApi, cartApi, productApi, adminApi |
| Context | AuthContext, CartContext, ToastContext |

# Appendix C — Local Run Reference From Existing Project

The supplied HOW_TO_RUN.md currently documents Java 21, MySQL 8, backend on localhost:8080, frontend on localhost:5173, and Swagger at /swagger-ui.html. These values are useful as a reference for V2, but V2 configuration should be recreated deliberately rather than copied blindly.

Backend:
mvn spring-boot:run

Frontend:
npm install
npm run dev

Expected local URLs:
Frontend: http://localhost:5173
Backend:  http://localhost:8080